# CODEX MASTER BUILD PROMPT

## Natural Math “Stick” Mechanism — Canonical Validation Repository

You are building the canonical software-validation repository for the Natural Math “Stick” mechanism developed by James Allen Clow and Melissa Ellen Clow.

Melissa’s supplied Crystal Grain v4 program is the historical discovery artifact. Preserve it. Do not silently repair, modernize, overwrite, or reinterpret it.

The immediate goal is not to produce a visually impressive simulation. The goal is to determine, through auditable software experiments:

- Whether the supplied rule family reliably generates persistent, bounded-degree aggregates.

- Which individual mechanisms causally contribute to aggregation and persistence.

- Whether previously formed topology produces measurable formation effects after perturbation.

- Whether morphology carries decodable information beyond current energy, position, density, or other simpler state variables.

- Which claims are supported, provisional, unresolved, unsupported, or falsified.

This is not currently a crystal-physics project, physical chemistry demonstration, CNT realization, commercial memory device, or proof of universal natural coding.

## Operating authority

James Allen Clow and Melissa Ellen Clow are the decision authorities.

Codex is authorized to create and modify a new canonical repository. Codex is not authorized to:

- modify historical artifacts;

- silently resolve scientifically meaningful conflicts;

- promote provisional interpretations to doctrine;

- discard failed runs;

- change preregistered tests after observing results without versioning the change;

- make physical or cross-domain claims from software behavior alone.

Artifact-first. HOLD before false closure. Operator sovereignty always.

## Source authority order

Read every supplied file before substantive implementation.

Use this authority order:

- OPERATOR_DIRECTIVES.md

- Synaptient_Cognitive_Basin_Team_Kernel_v0.6.md

- STICK_MECHANISM_TECHNICAL_ASSESSMENT.md

- Historical source and explanatory materials

- Hardened v5 comparison implementation

- Generated run results

The hardened v5 file is a comparison implementation, not an automatically accepted canonical specification.

When documents conflict, record the conflict in docs/SOURCE_CONFLICTS.md. Do not hide it by choosing whichever version is easiest to implement.

At minimum, investigate and document:

- sensing radius 25 versus 50;

- bond distance 2 versus 4;

- inverse-quadrance versus inverse-distance weighting;

- persistent bonds versus bonds rebuilt every step;

- closed finite-energy language versus bond-generated energy;

- simultaneous updates versus sequential pair equalization;

- crystal terminology versus abstract agent mechanics;

- bond formation distance exceeding the effective spring/break range.

## Historical preservation

Create:

historical/
    melissa_crystal_grain_v4_clean.py
    melissa_v4_seed42_output.txt
    SHA256SUMS.txt
    PROVENANCE.md

Requirements:

- Copy the historical code without changing its mechanics.

- Calculate SHA-256 hashes.

- Record that indentation was restored to make the supplied text executable.

- Reproduce the seed-42 run.

- Compare the reproduced output with the frozen output.

- Add an automated test preventing silent modification.

Never replace the historical implementation with the canonical engine.

## Repository structure

Create a clean private repository or standalone project named:

natural-math-stick

Use approximately this structure:

natural-math-stick/
├── README.md
├── OPERATOR_DIRECTIVES.md
├── CLAIMS.md
├── CHANGELOG.md
├── pyproject.toml
├── docs/
│   ├── SOURCE_MAP.md
│   ├── SOURCE_CONFLICTS.md
│   ├── MECHANISM_SPECIFICATION.md
│   ├── EQUATIONS.md
│   ├── UPDATE_ORDER.md
│   ├── ENERGY_ACCOUNTING.md
│   ├── FORMATION_TEST.md
│   ├── MORPHOLOGICAL_CODING_GATE.md
│   └── CLAIM_BOUNDARIES.md
├── historical/
├── reference/
├── src/natural_math_stick/
├── experiments/
├── tests/
├── protocols/
└── artifacts/
    ├── manifests/
    ├── raw_runs/
    ├── summaries/
    ├── figures/
    └── reports/

## Phase 1, Task A — Source inventory

Create docs/SOURCE_MAP.md.

For every supplied file, record:

- filename;

- content and purpose;

- apparent version;

- historical, normative, explanatory, generated, or provisional status;

- whether it may be modified;

- dependencies;

- known contradictions;

- whether it is currently authoritative for any decision.

Do not begin by treating all supplied prose as one internally consistent specification.

## Phase 1, Task B — Normative mechanism specification

Write docs/MECHANISM_SPECIFICATION.md independently of the implementation.

Define:

- node state;

- geometry and distance measure;

- neighborhood selection;

- energy or resource units;

- depletion ratio;

- raw energy-difference signal;

- mutual-depletion signal;

- distance weighting;

- movement calculation;

- movement cost;

- bond formation;

- bond persistence;

- bond break hysteresis;

- maximum degree;

- resource equalization;

- metabolism;

- explicit environmental inflow;

- death;

- boundary action;

- update order;

- random-number handling;

- reproducibility;

- invariants;

- provenance.

Mark every unsettled choice as PROVISIONAL.

Do not embed “crystal” semantics into mechanics that currently describe generic agents.

## Phase 1, Task C — Canonical reference engine

Implement a clean package under:

src/natural_math_stick/

The engine must provide:

- deterministic replay under a fixed seed;

- no global hidden random state;

- validated configuration objects;

- snapshot-based decisions;

- symmetric persistent bonds;

- separate formation and break thresholds;

- maximum-degree enforcement;

- order-independent resource equalization;

- complete energy accounting;

- separately recorded external inflow;

- stable JSON output;

- configuration and source hashes;

- warnings and HOLD conditions;

- a command-line interface;

- a clearly separate v4-compatibility mode when needed.

Do not simply rename the hardened v5 file and declare it canonical. Audit it against the normative specification and document every adopted or rejected design choice.

## Phase 1, Task D — Required tests

Implement tests for:

- frozen historical hash;

- seed determinism;

- variation across different seeds;

- energy-ledger closure;

- explicit external-inflow accounting;

- bond symmetry;

- bond hysteresis;

- maximum degree;

- removal of bonds to dead nodes;

- simultaneous-update behavior;

- node-order and node-ID permutation sensitivity;

- invalid parameter combinations;

- result provenance;

- configuration serialization;

- stable artifact generation.

The test suite must run through a standard command such as:

pytest

## Phase 1, Task E — Preregistered causal ablations

Before examining full results, create:

protocols/ABLATION_PREREGISTRATION.md

Run at least 100 seeds per accepted condition unless computational cost is documented and operator approval is requested.

Include:

- complete canonical mechanism;

- no mutual-depletion coupling;

- no raw energy-difference attraction;

- neither attraction term;

- no bonding;

- persistent bonding replaced by rebuilt proximity links;

- no spring;

- no bonded movement damping;

- no bond resource saving;

- no bond reward or environmental inflow;

- no boundary;

- inverse-quadrance versus inverse-distance weighting;

- sequential versus simultaneous equalization;

- shuffled node iteration order;

- several initial densities;

- several initial-energy distributions.

Primary metrics must include:

- time to first bond;

- bonded fraction over time;

- bond lifetime distribution;

- topology turnover;

- component-size distribution;

- largest component;

- degree distribution;

- radius of gyration;

- path-length statistics;

- survival fraction;

- energy use;

- energy-ledger residual;

- sensitivity to seed and density.

Report distributions, effect sizes, uncertainty, and failures. Do not report only selected attractive runs.

A complete model producing clusters does not establish that every included mechanism is causally necessary.

## Phase 1, Task F — Formation test

Create a preregistered perturbation experiment.

Protocol:

- Allow clusters to mature.

- Save complete state and topology.

- Construct matched controls with comparable current positions and energies but altered, removed, or randomized bond topology/history.

- Apply identical perturbations.

- Compare recovery, reaggregation, survival, topology, and subsequent routing.

A formation effect is supported only when prior topology or history predicts later behavior beyond what current position, energy, and density explain.

Preserve negative results and ambiguous outcomes.

## Phase 1, Task G — Morphological coding gate

Do not classify clustering alone as morphological coding.

Define:

- input alphabet;

- morphological state alphabet;

- formation channel;

- decoder outcome;

- error and collision definitions;

- train/validation/test separation;

- null models;

- intervention test.

Compare at minimum:

- morphology-only decoder;

- energy-only decoder;

- position/density-only decoder;

- combined decoder;

- shuffled-label null;

- majority baseline.

A candidate morphology-mediated code requires:

- held-out performance above null;

- morphology contributing predictive information beyond simpler state variables;

- reproducibility over seeds and initial conditions;

- measurable error and collision rates;

- intervention evidence that changing morphology alters the decoded outcome.

Until those gates pass, use only:

- aggregate;

- bonded topology;

- morphological state;

- candidate morphological memory;

- candidate morphology-mediated coding.

## Phase 1, Task H — Artifacts

Every run must preserve:

- exact configuration;

- seed;

- source and commit hashes;

- timestamps;

- raw time-series output;

- final state;

- topology;

- energy ledger;

- warnings;

- exclusions;

- status;

- artifact hash.

Generate:

artifacts/reports/PHASE1_RESULTS.md
artifacts/reports/CLAIM_STATUS.md
artifacts/summaries/results.csv
artifacts/summaries/results.json

Classify proposed claims as:

- SUPPORTED

- PROVISIONAL

- HOLD

- NOT_SUPPORTED

- FALSIFIED

- NOT_TESTED

## Claim boundaries

The initial permitted claim is:

The supplied software mechanism can be evaluated for persistent aggregation, topology-dependent formation, and candidate morphology-mediated information.

Do not claim:

- physical crystal formation;

- chemical coding;

- physical CNT memory;

- memory-device operation;

- universality across domains;

- recoverable physical process history;

- biological equivalence;

- causal importance of deficit coupling without ablation evidence.

## First work session

Begin by:

- listing and opening every supplied file;

- producing docs/SOURCE_MAP.md;

- producing docs/SOURCE_CONFLICTS.md;

- creating the repository scaffold;

- freezing and hashing Melissa’s v4;

- reproducing its seed-42 output;

- drafting the normative specification;

- implementing the initial test framework;

- proceeding with runnable repository work unless a genuinely blocking scientific ambiguity is encountered.

At the end of the work session, report:

- files ingested;

- conflicts identified;

- artifacts created;

- tests passing and failing;

- experiments completed;

- present claim status;

- exact next actions;

- decisions requiring James or Melissa.

Do not return only an architectural proposal. Build, run, test, and preserve artifacts.